## Slide 1: The System Development Life Cycle
SYS366

## Slide 2: Systems Development Life Cycle
Software Development Projects are developed according to a definite methodology called the SDLC:
Waterfall, Interactive and Incremental
Organizes the activities of a project
Followed by professionals involved in software development

## Slide 3: Problem Solving Approach
1. Research and understand the problem
2. Verify that the benefits of solving the problem outweigh the costs
3. Develop a set of possible solutions (alternatives)
4. Decide which solution is best and make a recommendation
5. Define the details of the chosen solution
6. Implement the solution
7. Monitor to make sure that you obtain the desired results
“Must thoroughly understand the problem the system will solve”
Analysis
Design
Implementation
Testing
Evaluation

## Slide 4: Activities in SDLC
Analysis
Design
Implementation
Testing
Evaluation

## Slide 5
Systems requirements are determined, defined and documented
Looks at functions (at a high level) and the data that will be used
Defines “what the system is to do”
Analysis

## Slide 6
Understanding business needs, includes
Research and understand the problem
Identify Stakeholders
Identify Business Needs
Document Business Processes
Analysis

## Slide 7
Design
Conceptualizing computer-system solutions:
Develop a set of possible solutions (alternatives)
Decide which solution is best and make a recommendation
Define the details of the chosen solution

## Slide 8
Implementation
Coding
Creating data constructs
Installation

## Slide 9
Testing
Finding bugs or glitches in the (nearly) finished program
Error-tracking

## Slide 10
Evaluation
Determining the success of the solution
Monitor to make sure that desired results are obtained
Determine what/if any changes need to be made

## Slide 11: What is a Methodology?
Definition: a body of methods, rules, and postulates employed by a discipline: a particular procedure or set of procedures
Within systems, it’s a set of comprehensive guidelines to follow for completing every SDLC activity
Structured (Traditional)
Object-oriented

## Slide 12: Some Systems Development Methodologies
Waterfall (Structured)
Worked well for centralized processing applications and procedural languages
Linear methodology, difficult to evolve project
Rigid Development, minimal reusability
Uses Data Flow Diagrams and Entity Relationship Diagrams
Agile
Effective for GUI and web solutions
Useful when constantly making many small changes
OO languages, including C++, Java, C#, Perl, etc.

## Slide 13: Iterative Nature of the SDLC using Agile
Requirement Analysis
Analysis
Design
Implementation
Testing
Evaluation
Analysis
Design
Implementation
Testing
Evaluation
Analysis
Design
Implementation
Testing
Evaluation

## Slide 14: SDLC Variants
Developers encounter many variations of SDLC in practice:
Phases may vary
Number of iterations
Emphasis on people
Speed of development
BUT you have to understand the basic methodology before you can vary it

## Slide 15: Why Do Software Projects Fail?

## Slide 16: Some Common Causes for Failure
Deadlines that cannot be met
Budgets that have been exceeded
Solutions that don’t work as defined or required
Systems too complex to maintain
Customer’s requirements not fully understood or captured correctly
Customers continually change their requirements
Customers are not committed to the project

## Slide 17: How Does the SDLC Help Minimize Failure?
“
”
The system under development is refined and transformed through analysis, design, code and test phases – details are added in successive iterations (changes and improvements are introduced as needed) and incremental releases of software modules are delivered.